CLICKLENS

YouTube Thumbnail Click-Through Predictor

Product Requirements Document

| Team | Lindsay Gross Arnav Mahale Sharmil Nanjappa |
| --- | --- |
| Date | April 8, 2026 |
| Timeline | April 8–14, 2026 |
| Status | In Development |

1. Executive Summary

ClickLens is a computer vision-powered tool that predicts YouTube thumbnail click-through performance. Users upload 2–4 candidate thumbnails and receive ranked predictions with explainability heatmaps (Grad-CAM), enabling data-driven thumbnail selection before publishing.

The system compares three modeling approaches — a naive baseline, a classical ML model (XGBoost), and a fine-tuned deep learning model (EfficientNet-B0) — to determine which best predicts thumbnail effectiveness. The final deployed model serves inference through a polished React frontend with a FastAPI backend, deployed on Railway.

2. Problem Statement

YouTube creators face intense competition for viewer attention. Thumbnails are the single biggest factor in click-through rate (CTR), yet most creators rely on intuition rather than data when choosing thumbnails.

There is no widely available tool that lets creators compare candidate thumbnails and predict which will perform best using computer vision. ClickLens fills this gap by providing an AI-powered A/B testing tool for thumbnails — before a video goes live.

3. Target Users

- YouTube creators (small to mid-size) optimizing for CTR

- Social media managers handling multiple channels

- Marketing teams producing video content

- Content agencies advising creators

4. Data Strategy

4.1 Data Source

YouTube Data API v3

4.2 Target Niches

- Gaming

- Travel

- Fitness

4.3 Data Points Per Video

| Data Point | Details |
| --- | --- |
| Thumbnail image | Downloaded and stored locally |
| View count | Total views at time of collection |
| Subscriber count | Channel subscriber count |
| Video age | Days since upload |
| Category/niche | Gaming, Travel, or Fitness |
| Video title | Metadata only (not used in modeling) |

4.4 Target Variable

Performance ratio = view_count / subscriber_count, normalized by video age, then bucketed into 3 classes:

- Low performing

- Medium performing

- High performing

Thresholds determined by distribution terciles after data collection.

4.5 Dataset Size

Target: 5,000–10,000 thumbnails across 3 niches (~1,700–3,300 per niche).

4.6 Data Collection Approach

- Identify 50–100 channels per niche via YouTube search

- Pull last 50–100 videos per channel

- Download thumbnails, store metadata in CSV

- Filter out: Shorts, livestreams, videos under 24hrs old, videos with < 1,000 views

4.7 Train/Val/Test Split

70 / 15 / 15, stratified by class and niche.

5. Feature Engineering (Classical Model)

| Feature | Extraction Method |
| --- | --- |
| Dominant colors | K-means clustering on pixel RGB values (top 3) |
| Brightness | Mean of grayscale pixel values |
| Contrast | Standard deviation of grayscale pixel values |
| Saturation | Mean saturation in HSV space |
| Face count | OpenCV Haar cascades or MTCNN |
| Face area ratio | Face bounding box area / total image area |
| Text present | Binary detection via EasyOCR or pytesseract |
| Text area ratio | Text bounding box area / total image area |
| Edge density | Canny edge detection: proportion of edge pixels |
| Color entropy | Shannon entropy of color histogram |

6. Modeling Approaches

6.1 Naive Baseline

Majority class classifier: predict the most common performance class for all inputs.

Metrics: Accuracy, F1 (macro), Precision, Recall

6.2 Classical ML — XGBoost

- Input: Handcrafted features from Section 5

- Hyperparameter tuning via cross-validated grid search

- Feature importances extracted for experiment comparison

Metrics: Accuracy, F1 (macro), Precision, Recall, Confusion Matrix

6.3 Deep Learning — EfficientNet-B0

| Parameter | Value |
| --- | --- |
| Base model | EfficientNet-B0, pretrained on ImageNet |
| Head | 3-class classification (softmax) |
| Strategy | Freeze early layers, train later layers + head |
| Optimizer | Adam, learning rate 1e-4 |
| Training | 20–30 epochs, early stopping (patience=5) |
| Augmentation | Horizontal flip, color jitter, random crop |
| Explainability | Grad-CAM heatmap generation |

Metrics: Accuracy, F1 (macro), Precision, Recall, Confusion Matrix

7. Experiments

7.1 Primary Experiment — Cross-Niche Generalization

Research Question: Does “good thumbnail design” transfer across content niches?

Method

- Train on gaming thumbnails, test on travel and fitness

- Train on travel thumbnails, test on gaming and fitness

- Train on fitness thumbnails, test on gaming and travel

- Compare performance vs. training on all niches combined

Expected Output

Performance matrix showing accuracy across all train/test niche combinations. Analysis of which visual features generalize vs. which are niche-specific.

7.2 Supporting Analysis — Feature Importance vs. Grad-CAM

- Compare XGBoost feature importances with Grad-CAM attention maps from EfficientNet

- Determine whether both models focus on the same visual elements (faces, text, colors)

- Visualize side-by-side for report and pitch

8. Application Architecture

8.1 Frontend — React

- Drag-and-drop upload for 2–4 thumbnails

- Side-by-side ranked comparison view

- Predicted performance score per thumbnail with confidence bars

- Grad-CAM heatmap overlay toggle per thumbnail

- Insights panel with feature-level callouts

- Responsive design, polished UI, smooth animations

8.2 Backend — FastAPI

- POST /predict — accepts image(s), returns scores + class predictions + confidence

- POST /gradcam — accepts image, returns heatmap overlay

- Loads saved model weights at startup (no training in app)

- CORS configured for frontend origin

8.3 Deployment — Railway

- Frontend and backend deployed as separate Railway services

- Model weights stored in repo or cloud storage

- App publicly accessible and live for at least 1 week post-submission

8.4 UX Flow

- Landing page with headline: “Which thumbnail will get more clicks?”

- User drags and drops 2–4 thumbnail images

- Loading state with progress indicator

- Results view: thumbnails ranked by predicted score, confidence bars displayed

- Toggle Grad-CAM heatmap on each thumbnail

- Insights panel surfaces actionable tips based on detected features

9. Repository Structure

clicklens/

├── README.md

├── requirements.txt

├── Makefile

├── setup.py

├── main.py

├── scripts/

│   ├── scrape_youtube.py

│   ├── build_features.py

│   ├── train_baseline.py

│   ├── train_xgboost.py

│   ├── train_efficientnet.py

│   ├── evaluate.py

│   ├── gradcam.py

│   └── experiment_cross_niche.py

├── models/

├── data/

│   ├── raw/

│   ├── processed/

│   └── outputs/

├── app/

│   ├── frontend/    (React)

│   └── backend/     (FastAPI)

├── notebooks/   (exploration only)

└── .gitignore

10. Team Responsibilities & Timeline

Team Assignments

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Lindsay Gross | Data Pipeline | YouTube API scraper, data cleaning, feature extraction, dataset documentation |
| Arnav Mahale | Modeling | All 3 models, Grad-CAM, experiments, evaluation, error analysis |
| Sharmil Nanjappa | Application | React frontend, FastAPI backend, Railway deployment, UX polish |

Day-by-Day Timeline

April 8 (Tue) — Day 1: Foundation

- Lindsay: Build YouTube API scraper, start pulling data for gaming/travel/fitness

- Arnav: Set up repo structure, training pipeline skeleton, implement naive baseline

- Sharmil: Scaffold React app, design upload + results UI components

April 9 (Wed) — Day 2: Core Build

- Lindsay: Clean data, compute performance ratios, bucket into classes, filter outliers

- Arnav: Extract handcrafted features, train XGBoost, evaluate against baseline

- Sharmil: Build FastAPI backend, /predict and /gradcam endpoints, connect frontend

April 10 (Thu) — Day 3: Deep Learning

- Lindsay: Finalize dataset, create train/val/test splits, write dataset documentation

- Arnav: Fine-tune EfficientNet-B0, evaluate all 3 models, generate confusion matrices

- Sharmil: Get end-to-end upload → inference → results working with real model

April 11 (Fri) — Day 4: Experiments & Polish

- Lindsay: Support Arnav on cross-niche experiment data splits

- Arnav: Run cross-niche transfer experiment, Grad-CAM vs. feature importance, error analysis

- Sharmil: Implement Grad-CAM heatmap overlay, side-by-side comparison, insights panel, UI polish

April 12 (Sat) — Day 5: Deploy & Report

- Lindsay: Begin report (Problem Statement, Data Sources, Data Pipeline, Related Work)

- Arnav: Write report sections (Models, Results, Experiments, Error Analysis)

- Sharmil: Deploy to Railway, end-to-end testing, bug fixes, write App Architecture section

April 13 (Sun) — Day 6: Finalize

- All: Finalize report (Conclusions, Future Work, Ethics), proofread

- All: Prep 5-minute live pitch, practice demo flow

- Sharmil: Final deployment verification

April 14 (Mon) — Submit

- Final check that app is live and stable

- Submit report, repo link, app link

- Deliver live pitch in class

11. Evaluation Metrics

- Accuracy

- F1 Score (macro-averaged across 3 classes)

- Precision & Recall per class

- Confusion matrices for all 3 models

- Cross-niche transfer accuracy matrix

12. Risk Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| View count noise (title, SEO, timing) | Normalize by subscriber count and video age; acknowledge in report |
| Subjective class boundaries | Use distribution terciles; sensitivity test with different thresholds |
| Model overfits to niche patterns | Cross-niche experiment explicitly tests this |
| App crashes during grading | Deploy 2 days early, thorough testing, monitor Railway logs |
| YouTube API rate limits | Cache responses, distribute across team API keys |
| Grad-CAM produces poor heatmaps | Test early (Day 3), fall back to simpler saliency maps |

13. Success Criteria

- All 3 models implemented and evaluated with clear documentation

- Deep learning model outperforms classical model (expected but not guaranteed)

- Cross-niche experiment produces interpretable results

- App is live, stable, and publicly accessible

- UX is polished and demo-ready for live pitch

- Report covers all required sections from rubric

- Git repo follows best practices (branches, PRs, reviews)

14. Future Work

- Incorporate video title text as a multimodal feature

- A/B test predictions against real YouTube analytics

- Expand to other platforms (Instagram, TikTok thumbnails)

- Real-time thumbnail optimization suggestions using generative AI

- Longitudinal study: do thumbnail trends change over time?

15. Commercial Viability

ClickLens addresses a real market need. Tools like TubeBuddy and VidIQ offer basic thumbnail analysis, but none provide CV-based comparative prediction with explainability.

A productized version could integrate with YouTube Studio, offer API access for agencies, or become a feature within existing creator tools. The cross-niche findings could inform platform-level thumbnail recommendation systems, relevant to YouTube, Netflix, and Spotify podcast covers.

16. Ethics Considerations

- Model trained on public YouTube data; no private user data collected

- Potential for reinforcing clickbait patterns — mitigated by focusing on engagement quality

- Bias risk: model may learn demographic biases in face detection features

- Transparency: Grad-CAM provides model explainability, reducing black-box concerns

- No personal data stored in the application